Product Overview

*Studious* is a study-focused mobile web application made for students to manage their study habits, schedule sessions, set goals, and collaborate with peers. *Studious* provides tools for structured studying, task management, motivation, and performance tracking.

Product Scope Inclusions

The following key functions are included in the product:

* User Management(User registatrion. /logic)
* Study Sessions & Scheduling (Set up Pomodoro timer, daily weekend/calendar views.)
* Task & Goal Management (Create/edit/ and delete tasks, set goals with progressive tracking, and a visual productivity dashboard.)
* Collaboration Tools
* Gamification
* Notifications
* Reporting
* Compatible with all iOS and Android

Product Scope Exclusions

* AI-based personalized studying plan
* Fully Functional Offline
* Parenting monitoring tools
* Multi-language/localization support
* Payment/monetization features

Project Scope Overview

The project encompasses the full cycle of activities required to deliver the Studious app’s Minimal Viable Product (MVP). This includes planning, requirements gathering, analysis, initial design, and foundational documentation to prepare for development.

Project Scope Inclusions (Aligned to WBS)

1. Project Kickoff
   1. Schedule Kickoff Meeting (PM)
   2. Prepare and Publish Agenda (PM, Architect)
   3. Conduct and Attend Meeting (PM, Architect, Developer)
   4. Publish Meeting Minutes (PM, Architect)
2. Requirements Gathering
   1. Schedule Requirements Meetings (PM)
   2. Preparing Questionnaire for Stakeholders (PM, Architect)
      1. Conduct Requirements Interviews (PM, Architect)
   3. Write Requirements Document

* Include use cases, user stories, and scope assumptions
* Collaboratively prepared by PM, Architect, and Developer.
* Reviewed by Technical Writer

Project Management Activities

* Coordination and task tracking
* Resource and budget planning
* Stakeholder communication

Deliverables for this Phase

* Finalized Requirements Document
* Initial Functional Specification
* Kickoff Meeting Minutes
* Project Schedule aligned to this scope
* Scope Validation and sign-off

Project Scope Exclusions

* UI/UX wireframes or prototypes
* Actual app development or coding
* Backend or frontend implementation
* API design or architecture documentation beyond high-level requirements
* Testing, QA, or deployment activities
* Marketing, branding, or launch campaign activities
* Ongoing maintenance post-launch
* Monetization/business model design